Work Breakdown Structure (WBS)

Project Name: Software Development Project Management Simulation: Campus Placement Portal
Project Duration: 12 Weeks
Methodology: Agile Scrum

Campus Placement Portal

1.0 Project Management

1.1 Project Initiation

- 1.1.1 Define Project Objectives

- 1.1.2 Develop Project Charter

- 1.1.3 Identify Stakeholders

- 1.1.4 Create Stakeholder Register

1.2 Project Planning

- 1.2.1 Define Project Scope

- 1.2.2 Gather Requirements

- 1.2.3 Create Product Backlog

- 1.2.4 Develop Sprint Roadmap

- 1.2.5 Resource Planning

1.3 Project Monitoring & Control

- 1.3.1 Weekly Status Reports

- 1.3.2 Sprint Planning Meetings

- 1.3.3 Sprint Reviews

- 1.3.4 Sprint Retrospectives

- 1.3.5 KPI Monitoring

- 1.3.6 Risk Management

- 1.3.7 Change Request Management

1.4 Project Closure

- 1.4.1 Final Project Review

- 1.4.2 Lessons Learned

- 1.4.3 Project Closure Report

- 1.4.4 Final Presentation

2.0 Requirements & Design

2.1 Requirements Analysis

- 2.1.1 Functional Requirements

- 2.1.2 Non-Functional Requirements

- 2.1.3 Requirement Validation

2.2 System Design

- 2.2.1 User Interface Design

- 2.2.2 Database Design

- 2.2.3 Application Architecture Design

3.0 Authentication Module

3.1 User Registration

- 3.1.1 Student Registration

- 3.1.2 Recruiter Registration

3.2 User Login

- 3.2.1 Login Functionality

- 3.2.2 Session Management

- 3.2.3 Logout Functionality

3.3 User Roles

- 3.3.1 Student Access Control

- 3.3.2 Recruiter Access Control

- 3.3.3 Placement Officer Access Control

4.0 Student Portal

4.1 Profile Management

- 4.1.1 Create Profile

- 4.1.2 Update Profile

4.2 Resume Management

- 4.2.1 Resume Upload

- 4.2.2 Resume Storage

4.3 Job Search

- 4.3.1 View Job Listings

- 4.3.2 Search & Filter Jobs

4.4 Job Applications

- 4.4.1 Apply for Jobs

- 4.4.2 View Applied Jobs

- 4.4.3 Track Application Status

5.0 Recruiter Portal

5.1 Company Management

- 5.1.1 Company Registration

- 5.1.2 Company Profile Management

5.2 Job Posting

- 5.2.1 Create Job Posting

- 5.2.2 Edit Job Posting

- 5.2.3 Delete Job Posting

5.3 Candidate Management

- 5.3.1 View Applicants

- 5.3.2 Candidate Shortlisting

6.0 Placement Officer Dashboard

6.1 Dashboard Management

- 6.1.1 Placement Statistics

- 6.1.2 Application Monitoring

6.2 Administration

- 6.2.1 Company Record Management

- 6.2.2 Student Application Monitoring

6.3 Reporting

- 6.3.1 Placement Reports

- 6.3.2 Summary Reports

7.0 Analytics & Reporting

7.1 Application Analytics

- 7.1.1 Application Count Analysis

- 7.1.2 Company-wise Applications

7.2 Placement Analytics

- 7.2.1 Placement Success Rate

- 7.2.2 Hiring Funnel Analysis

7.3 Dashboard Development

- 7.3.1 KPI Dashboard

- 7.3.2 Report Visualization

8.0 Testing

8.1 Unit Testing

- 8.1.1 Authentication Testing

- 8.1.2 Student Module Testing

- 8.1.3 Recruiter Module Testing

8.2 Integration Testing

- 8.2.1 Frontend-Backend Testing

- 8.2.2 Database Integration Testing

8.3 User Acceptance Testing

- 8.3.1 UAT Preparation

- 8.3.2 UAT Execution

- 8.3.3 Defect Resolution

9.0 Deployment & Release

9.1 Deployment Preparation

- 9.1.1 Final Build Verification

- 9.1.2 Release Documentation

9.2 Production Deployment

- 9.2.1 Application Deployment

- 9.2.2 Smoke Testing

9.3 Project Handover

- 9.3.1 User Documentation

- 9.3.2 Final Project Sign-Off

WBS Summary

| Level 1 Deliverable | Description |
| --- | --- |
| 1.0 | Project Management |
| 2.0 | Requirements & Design |
| 3.0 | Authentication Module |
| 4.0 | Student Portal |
| 5.0 | Recruiter Portal |
| 6.0 | Placement Officer Dashboard |
| 7.0 | Analytics & Reporting |
| 8.0 | Testing |
| 9.0 | Deployment & Release |

Total Major Deliverables: 9

Total Work Packages: 60+

Project Methodology: Agile Scrum (6 Sprints)