Sprint 1 Development Work Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 1

Duration: Week 3 – Week 4

Sprint Objective

The objective of Sprint 1 was to establish the project environment and develop the Authentication Module, which serves as the foundation for the Campus Placement Portal.

The sprint focused on enabling users to register, log in, log out, and access features based on their assigned role.

Sprint Scope

User Stories Included

| Story ID | User Story | Story Points |
| --- | --- | --- |
| US-001 | Student Registration | 5 |
| US-002 | User Login | 3 |
| US-003 | User Logout | 2 |
| US-004 | Role-Based Access Control | 5 |

Total Planned Story Points: 15

Technology Stack

Frontend

- HTML

- CSS

- Bootstrap

- JavaScript

Backend

- Python Flask

- REST APIs

Database

- MySQL

Project Management

- Jira

- Excel

- Google Workspace

Development Activities

Frontend Development:

Registration Page

Completed Activities:

- Created registration form UI.

- Added fields for name, email, password, and role selection.

- Implemented client-side validation.

Assigned To: Ganesh Kumar and Saravanan M

Status: Completed

Login Page

Completed Activities:

- Created login interface.

- Added input validation.

- Implemented login request handling.

Assigned To: Manoj Kumar

Status: Completed

Logout Functionality

Completed Activities:

- Added logout button.

- Configured session termination process.

Assigned To: Vignesh S

Status: Completed

Backend Development:

Database Design

Completed Activities:

- Created Users table.

- Defined primary and foreign key relationships.

- Configured database connection.

Assigned To: Naveen Kumar and Vignesh S

Status: Completed

Registration API

Completed Activities:

- Developed API endpoint for student registration.

- Implemented data validation.

- Stored user information in database.

Assigned To: Naveen Kumar

Status: Completed

Login API

Completed Activities:

- Developed authentication endpoint.

- Verified user credentials.

- Returned login response upon successful authentication.

Assigned To: Gokul Raj, Bharath Kumar and Naveen Kumar

Status: Completed

Role-Based Access Control

Completed Activities:

- Defined user roles:

  - Student

  - Recruiter

  - Placement Officer

- Restricted dashboard access based on user role.

Assigned To: Gokul Raj

Status: Completed

Password Security

Completed Activities:

- Implemented password hashing.

- Added secure credential verification.

Assigned To: Hari Prasad and Nitin Kumar

Status: Completed

Quality Assurance Activities

Test Case Preparation

Completed Activities:

- Created authentication test cases.

- Defined expected results.

Assigned To: Hari Prasad

Status: Completed

Functional Testing

Tested Features:

- Student Registration

- User Login

- User Logout

- Role-Based Access

Assigned To: Hari Prasad

Status: Completed

Defect Tracking

Issues Identified:

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-01 | Invalid email validation issue | Medium | Closed |
| BUG-02 | Logout session timeout issue | Low | Closed |

Project Management Activities

Completed By: Karthick Raja

Activities:

- Configured Jira Scrum Project.

- Created Sprint 1 Backlog.

- Conducted Sprint Planning Meeting.

- Monitored sprint progress.

- Updated Risk Register.

- Prepared Weekly Status Report.

Status: Completed

Sprint Progress Summary

| Activity | Status |
| --- | --- |
| Registration Module | Completed |
| Login Module | Completed |
| Logout Module | Completed |
| Role-Based Access Control | Completed |
| Testing | Completed |
| Jira Setup | Completed |

Deliverables Produced

Software Deliverables

- Student Registration Feature

- User Login Feature

- User Logout Feature

- Role-Based Access Control

Project Management Deliverables

- Jira Project Setup

- Sprint Planning Report

- Sprint 1 Backlog

- RACI Matrix

- Risk Register Version 1

Challenges Encountered

| Challenge | Resolution |
| --- | --- |
| Frontend and backend integration required additional effort | Conducted integration testing earlier than planned |
| Minor validation issues during registration testing | Updated validation logic and retested |
| Team members had academic assignment deadlines | Adjusted task priorities and monitored progress daily |

Sprint Outcome

The Authentication Module was successfully completed and tested during Sprint 1. All planned user stories were delivered within the sprint duration, providing a stable foundation for the Student Portal features planned in Sprint 2.

The sprint also established Agile project management processes including Jira tracking, sprint reporting, risk monitoring, and team coordination activities.