Week 4 Status Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Reporting Period: Week 4

Sprint: Sprint 1

Report Date: End of Week 4

Executive Summary

Sprint 1 focused on establishing the project environment and developing the Authentication Module for the Campus Placement Portal.

During this reporting period, the team successfully completed all planned authentication features including student registration, user login, user logout, and role-based access control. Testing activities were completed, identified defects were resolved, and the sprint concluded on schedule.

Overall project progress remains on track with no major schedule delays.

Project Status Overview

| Area | Status |
| --- | --- |
| Scope | On Track |
| Schedule | On Track |
| Budget | Not Applicable (Academic Project) |
| Quality | On Track |
| Risks | Under Control |
| Team Performance | Good |

Overall Status

Project progressing according to plan.

Sprint 1 Progress Summary

Sprint Goal

Develop and test the Authentication Module while establishing Agile project management processes.

Planned User Stories

| Story ID | Description | Status |
| --- | --- | --- |
| US-001 | Student Registration | Completed |
| US-002 | User Login | Completed |
| US-003 | User Logout | Completed |
| US-004 | Role-Based Access Control | Completed |

Sprint Completion

| Metric | Value |
| --- | --- |
| Planned Story Points | 15 |
| Completed Story Points | 18 |
| Sprint Completion Rate | 100% |
| Sprint Velocity | 18 |

Work Completed This Week

Software Development

Authentication Module

Completed:

- Student Registration

- User Login

- User Logout

- Role-Based Access Control

Database Activities

Completed:

- User database schema creation

- Database connectivity setup

- User authentication data storage

Testing Activities

Completed:

- Registration testing

- Login testing

- Logout testing

- Access control testing

- Integration testing

Defects Identified

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-01 | Email validation issue | Medium | Closed |
| BUG-02 | Logout session handling issue | Low | Closed |

Open Defects: 0

Project Management Activities

Completed:

- Jira Scrum Board setup

- Sprint backlog management

- Daily scrum meetings

- Risk register creation

- Sprint monitoring

- Weekly reporting

Key Achievements

Achievement 1

Successfully delivered all authentication-related user stories within the planned sprint duration.

Achievement 2

Established Agile project management processes including sprint planning, daily stand-ups, and sprint tracking.

Achievement 3

Resolved all identified defects before sprint closure.

Achievement 4

Achieved planned sprint velocity and maintained schedule commitments.

Risks and Issues

Active Risks

| Risk ID | Description | Probability | Impact | Status |
| --- | --- | --- | --- | --- |
| RSK-01 | Requirement changes during development | High | Medium | Monitoring |
| RSK-02 | Backend development delays in future sprints | Medium | High | Monitoring |
| RSK-05 | Scope creep from additional feature requests | High | High | Monitoring |

Issues Encountered

| Issue ID | Description | Resolution |
| --- | --- | --- |
| ISS-01 | Database connectivity issue during API integration | Configuration corrected and retested |
| ISS-02 | Clarification required for role permissions | Requirements reviewed and finalized |

All identified issues have been resolved.

Team Performance Summary

| Team Member | Role | Performance Summary |
| --- | --- | --- |
| Karthick Raja | Project Manager | Managed sprint planning, tracking, and reporting activities |
| Ganesh Kumar | Frontend Developer | Completed registration page development |
| Saravanan M | Frontend Developer | Completed login and logout interfaces |
| Vignesh S | Backend Developer | Delivered registration API and role management logic |
| Naveen Kumar | Backend Developer | Delivered login API and authentication security features |
| Hari Prasad | QA Tester | Completed testing and defect tracking activities |

KPI Summary

| KPI | Target | Actual |
| --- | --- | --- |
| Sprint Velocity | 15+ SP | 18 SP |
| Story Completion Rate | 100% | 100% |
| Critical Defects | 0 | 0 |
| Sprint Delivery | On Time | On Time |
| Open Issues | < 3 | 0 |

Planned Activities for Week 5

Sprint 2 Planning

- Conduct Sprint 2 Planning Meeting.

- Finalize Sprint 2 backlog.

Student Portal Development

Begin development of:

- Student Profile Management

- Resume Upload Feature

- Job Listings Page

Quality Activities

- Prepare Sprint 2 test cases.

- Review Sprint 1 lessons learned.

Project Management Activities

- Update risk register.

- Monitor sprint velocity trends.

- Continue weekly stakeholder reporting.

Overall Assessment

Sprint 1 was successfully completed with all planned deliverables achieved. The Authentication Module is functional and tested, providing a stable foundation for future development. Agile project management processes are now established, and the project remains on schedule for delivery within the planned 12-week timeline.