Week 1 Project Charter

Project Title: Software Development Project Management Simulation: Campus Placement Portal

Project Duration: 12 Weeks

Project Methodology: Agile Scrum (6 Sprints, 2 Weeks Each)

Project Background

Many colleges continue to manage placement activities using spreadsheets, emails, and manual communication channels. This approach creates challenges in tracking student applications, managing recruiter information, scheduling placement drives, and generating placement reports.

A centralized web-based solution can improve visibility, streamline communication, and provide efficient tracking of placement activities for students, recruiters, and placement officers.

Problem Statement

Students currently rely on multiple sources such as spreadsheets, emails, and messaging platforms to access placement opportunities and track application progress. Placement officers face difficulties in maintaining accurate records and generating reports. Recruiters also experience challenges in managing candidate information and hiring workflows.

Project Objective

The objective of this project is to design and develop a centralized Campus Placement Portal that enables students, recruiters, and placement officers to efficiently manage placement-related activities.

Project Goals

- Centralize placement information

- Simplify job application processes

- Improve communication between stakeholders

- Track application progress

- Generate placement reports and analytics

Scope

In Scope

- User Registration and Login

- Student Dashboard

- Job Listings

- Job Applications

- Recruiter Job Posting

- Candidate Shortlisting

- Placement Officer Dashboard

- Placement Analytics

Out of Scope

- AI Resume Screening

- Online Coding Assessments

- Video Interview Platform

- Payroll and HR Management

Key Stakeholders

| Stakeholder | Role |
| --- | --- |
| Students | End Users |
| Placement Officer | Project Sponsor |
| Recruiters | External Users |
| Development Team | Project Execution |
| Faculty Mentor | Academic Reviewer |

Success Criteria

- Students can register and apply for jobs

- Recruiters can post job openings

- Placement officers can monitor applications

- MVP delivered within 12 weeks

- All planned sprint deliverables completed

Assumptions

- Development team members are available throughout the project duration.

- Requirements remain stable during development.

- Necessary software tools are available.

Constraints

- Limited project duration (12 weeks)

- Simulated development team environment

- Academic schedule commitments

Project Approval

Project Manager: Karthick Raja

Faculty Mentor: