Jira Project Setup

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Project Duration: 12 Weeks

Project Methodology: Agile Scrum

Sprint Duration: 2 Weeks

Total Sprints: 6

Tool Used: Jira Software

Project Overview

The Campus Placement Portal project will be managed using Agile Scrum methodology. Jira will be used to organize requirements, manage user stories, track sprint progress, monitor risks, and record project deliverables throughout the project lifecycle.

The project consists of six two-week sprints focused on delivering an MVP for students, recruiters, and placement officers.

Team Structure

| Team Member | Role |
| --- | --- |
| Karthick Raja | Project Manager |
| Ganesh Kumar | Frontend Developer |
| Saravanan M | Frontend Developer |
| Vignesh S | Backend Developer |
| Naveen Kumar | Backend Developer |
| Hari Prasad | QA Tester |

Jira Project Configuration

Project Type: Software Development Project

Board Type: Scrum Board

Sprint Length: 2 Weeks

Estimation Method: Story Points

Workflow Configuration

All tasks and user stories will follow the workflow below:

Backlog - To Do - In Progress - Code Review - Testing - Done

Workflow Description

| Status | Description |
| --- | --- |
| Backlog | Requirements identified but not assigned to a sprint |
| To Do | Work planned for current sprint |
| In Progress | Development work has started |
| Code Review | Code is being reviewed before testing |
| Testing | QA validation in progress |
| Done | Feature completed and accepted |

Epic Structure

The project backlog is organized into the following Epics.

Epic 1 – Authentication

Purpose:
Manage user registration, login, logout, and role-based access.

User Stories:

- US-001 Student Registration

- US-002 User Login

- US-003 User Logout

- US-004 Role-Based Access

Epic 2 – Student Portal

Purpose:
Provide functionality for students to manage profiles and apply for jobs.

User Stories:

- US-005 Profile Management

- US-006 Resume Upload

- US-007 View Job Listings

- US-008 Search Jobs

- US-009 Apply for Jobs

- US-010 View Applications

- US-011 Application Status Tracking

Epic 3 – Recruiter Portal

Purpose:
Allow recruiters to manage jobs and candidates.

User Stories:

- US-012 Company Registration

- US-013 Company Profile Management

- US-014 Create Job Posting

- US-015 Edit Job Posting

- US-016 View Applicants

- US-017 Candidate Shortlisting

Epic 4 – Placement Officer Dashboard

Purpose:
Provide monitoring and reporting functionality.

User Stories:

- US-018 Placement Statistics

- US-019 Company Management

- US-020 Application Monitoring

- US-021 Placement Reports

Epic 5 – Analytics & Reporting

Purpose:
Generate placement insights and KPI dashboards.

User Stories:

- US-022 Company-Wise Application Analytics

- US-023 Placement Success Metrics

- US-024 Hiring Funnel Dashboard

Sprint Structure

Sprint 1: Authentication Module

Stories:

- US-001

- US-002

- US-003

- US-004

Planned Velocity: 15 Story Points

Sprint 2: Student Portal

Stories:

- US-005

- US-006

- US-007

Planned Velocity: 20 Story Points

Sprint 3: Job Applications

Stories:

- US-008

- US-009

- US-010

- US-011

Planned Velocity: 22 Story Points

Sprint 4: Recruiter Portal

Stories:

- US-012

- US-013

- US-014

- US-015

- US-016

- US-017

Planned Velocity: 25 Story Points

Sprint 5: Placement Officer Dashboard

Stories:

- US-018

- US-019

- US-020

- US-021

Planned Velocity: 24 Story Points

Sprint 6: Analytics, Testing and Release

Stories:

- US-022

- US-023

- US-024

Additional Activities:

- Bug Fixes

- User Acceptance Testing

- Final Release

Planned Velocity: 26 Story Points

Jira Issue Types

| Issue Type | Purpose |
| --- | --- |
| Epic | Large feature group |
| Story | User requirement |
| Task | Development activity |
| Bug | Defect identified during testing |
| Sub-task | Breakdown of a task or story |

Agile Ceremonies

| Ceremony | Frequency |
| --- | --- |
| Sprint Planning | Beginning of every sprint |
| Daily Stand-up | Daily |
| Sprint Review | End of every sprint |
| Sprint Retrospective | End of every sprint |
| Weekly Status Meeting | Every Friday |

Success Metrics

The following project KPIs will be monitored through Jira:

- Sprint Velocity

- Story Completion Rate

- Open vs Closed Issues

- Defect Count

- Schedule Variance

- Sprint Burndown Progress

Expected Outcomes

- Transparent sprint tracking

- Improved team coordination

- Better visibility of project progress

- Effective monitoring of deliverables

- Successful delivery of the Campus Placement Portal MVP within 12 weeks