Sprint 1 Planning Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 1

Sprint Duration: Week 3 – Week 4

Methodology: Agile Scrum

Date: Week 3

Sprint Overview

Sprint 1 marks the beginning of project execution for the Campus Placement Portal. The primary objective of this sprint is to establish the project environment, configure Agile project management processes, and develop the Authentication Module.

The Authentication Module serves as the foundation for all future functionality and includes student registration, user login, logout, and role-based access control.

Sprint Goal

To successfully deliver the Authentication Module while establishing the Agile framework required for project execution and monitoring.

Sprint Objectives

Software Objectives

- Develop student registration functionality.

- Implement secure user login.

- Implement logout functionality.

- Configure role-based access control.

Project Management Objectives

- Configure Jira Scrum Board.

- Create Sprint 1 backlog.

- Establish sprint tracking process.

- Create RACI Matrix.

- Begin risk monitoring activities.

Sprint Team

| Team Member | Role |
| --- | --- |
| Karthick Raja | Project Manager |
| Ganesh Kumar | Frontend Developer |
| Saravanan M | Frontend Developer |
| Vignesh S | Backend Developer |
| Naveen Kumar | Backend Developer |
| Hari Prasad | QA Tester |

Sprint Backlog

| Story ID | User Story | Priority | Story Points |
| --- | --- | --- | --- |
| US-001 | Student Registration | High | 5 |
| US-002 | User Login | High | 3 |
| US-003 | User Logout | Medium | 2 |
| US-004 | Role-Based Access Control | High | 5 |

Total Planned Story Points: 15

Planned Sprint Velocity: 18 Story Points

Task Breakdown

Frontend Development

- Design registration page.

- Design login page.

- Create form validation.

- Implement logout interface.

Backend Development

- Design user database schema.

- Develop registration API.

- Develop login API.

- Implement password hashing.

- Implement role-based access logic.

- Implement session management.

Quality Assurance

- Prepare authentication test cases.

- Execute functional testing.

- Perform integration testing.

- Log and track defects.

Project Management

- Configure Jira project.

- Conduct sprint planning meeting.

- Monitor sprint progress.

- Prepare stakeholder status update.

Team Assignments

| Team Member | Assigned Responsibilities |
| --- | --- |
| Karthick Raja | Sprint management, reporting, Jira administration |
| Sathish Kumar | Registration UI and validation |
| Manoj Kumar | Login UI and logout functionality |
| Bharath Kumar | User database, registration API, role management |
| Gokul Raj | Login API, password security, session handling |
| Nithin Kumar | Test planning, execution, and defect tracking |

Definition of Done

A backlog item will be considered complete when:

- Development is finished.

- Code has been reviewed.

- Testing has been completed.

- No critical defects remain open.

- Acceptance criteria have been met.

- Feature is moved to "Done" status in Jira.

Sprint Risks

| Risk ID | Risk Description | Probability | Impact | Mitigation Plan |
| --- | --- | --- | --- | --- |
| RSK-01 | Requirement misunderstanding | Medium | Medium | Conduct clarification discussions with team members |
| RSK-02 | Backend development delays | Medium | High | Prioritize API development early in sprint |
| RSK-03 | Authentication defects | Medium | High | Involve QA during development |
| RSK-04 | Integration issues between frontend and backend | Medium | Medium | Perform incremental integration testing |

Sprint Success Criteria

The sprint will be considered successful if:

- All four authentication user stories are completed.

- Sprint backlog is completed within the planned schedule.

- The authentication module passes testing.

- No critical defects remain unresolved.

- Jira board and Agile processes are fully operational.

- Sprint review demonstrates working authentication functionality.

Sprint Ceremonies

| Ceremony | Schedule |
| --- | --- |
| Sprint Planning | Beginning of Sprint |
| Daily Stand-up | Daily (15 Minutes) |
| Sprint Review | End of Sprint |
| Sprint Retrospective | End of Sprint |
| Weekly Status Meeting | Every Friday |

Expected Deliverables

Software Deliverables

- Student Registration Module

- User Login Module

- User Logout Module

- Role-Based Access Control

Project Management Deliverables

- Jira Project Setup

- Sprint 1 Backlog

- RACI Matrix

- Initial Risk Register

- Weekly Status Report