Sprint 1 Review Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 1

Sprint Duration: Week 3 – Week 4

Review Date: End of Week 4

Sprint Overview

Sprint 1 focused on establishing the Agile project environment and developing the Authentication Module for the Campus Placement Portal.

The objective was to provide users with the ability to register, log in, log out, and access system features based on assigned roles. Additionally, Agile project management processes were established to support future sprint execution.

Sprint Goal

To successfully deliver the Authentication Module and establish project tracking processes using Agile Scrum methodology.

Planned Deliverables

Software Deliverables

- Student Registration

- User Login

- User Logout

- Role-Based Access Control

Project Management Deliverables

- Jira Project Setup

- Sprint 1 Backlog

- Sprint Planning Report

- RACI Matrix

- Initial Risk Register

Sprint Performance Summary

| Metric | Planned | Actual |
| --- | --- | --- |
| Sprint Duration | 2 Weeks | 2 Weeks |
| Story Points Planned | 15 | 15 |
| Story Points Completed | 15 | 15 |
| Sprint Completion Rate | 100% | 100% |
| Critical Defects | 0 | 0 |
| Open High-Priority Issues | 0 | 0 |

User Story Completion Status

| Story ID | User Story | Status |
| --- | --- | --- |
| US-001 | Student Registration | Completed |
| US-002 | User Login | Completed |
| US-003 | User Logout | Completed |
| US-004 | Role-Based Access Control | Completed |

Completion Summary

- Planned Stories: 4

- Completed Stories: 4

- Deferred Stories: 0

Sprint Goal Achieved: Yes

Demonstration Summary

The following features were demonstrated during the Sprint Review Meeting:

Registration Module

Demonstrated:

- User account creation

- Input validation

- Database record creation

Result: Accepted

Login Module

Demonstrated:

- User authentication

- Credential validation

- Successful login process

Result: Accepted

Logout Module

Demonstrated:

- Session termination

- Secure logout process

Result: Accepted

Role-Based Access Control

Demonstrated:

- Student role access

- Recruiter role access

- Placement Officer role access

Result: Accepted

Testing Summary

| Activity | Status |
| --- | --- |
| Unit Testing | Completed |
| Functional Testing | Completed |
| Integration Testing | Completed |
| Regression Testing | Completed |

Defect Summary

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-01 | Email validation issue | Medium | Closed |
| BUG-02 | Logout session handling issue | Low | Closed |

Defect Metrics

- Total Defects Identified: 2

- Total Defects Closed: 2

- Open Defects: 0

Stakeholder Feedback

Placement Officer (Simulated)

Feedback:

- The authentication workflow is simple and easy to understand.

- The registration process meets project requirements.

Action Required: None

Faculty Mentor (Simulated)

Feedback:

- Sprint deliverables were completed on time.

- The team followed Agile documentation practices effectively.

Action Required: Continue maintaining project documentation standards.

Risks Reviewed

| Risk ID | Description | Status |
| --- | --- | --- |
| RSK-01 | Requirement Changes | Monitoring |
| RSK-02 | Backend Development Delay | Monitoring |
| RSK-03 | Integration Issues | Mitigated |
| RSK-05 | Scope Creep | Monitoring |

No new high-priority risks were identified during Sprint 1.

Team Performance Review

| Team Member | Role | Contribution |
| --- | --- | --- |
| Karthick Raja | Project Manager | Sprint planning, coordination, reporting |
| Ganesh Kumar | Frontend Developer | Registration page development |
| Saravanan M | Frontend Developer | Login and logout interface development |
| Vignesh S | Backend Developer | Registration API and role management |
| Naveen Kumar | Backend Developer | Login API and authentication security |
| Hari Prasad | QA Tester | Test execution and defect management |

Overall Team Performance: Good

Key Achievements

- Delivered all planned Sprint 1 user stories.

- Established Agile project management framework.

- Successfully implemented authentication functionality.

- Completed testing with no unresolved defects.

- Maintained planned project schedule.

Lessons Identified

Positive Outcomes

- Clear sprint scope improved execution efficiency.

- Daily stand-up meetings helped identify issues early.

- Early QA involvement reduced rework effort.

Areas for Improvement

- Integration testing can begin earlier in future sprints.

- Additional validation scenarios should be considered during development.

Sprint Outcome

Sprint 1 was completed successfully. All planned deliverables were developed, tested, and accepted. The Authentication Module is functioning as expected and provides a stable foundation for Sprint 2 development activities.

The project remains on schedule and is progressing according to the approved roadmap.

Sprint Status: Successfully Completed