Sprint 4 Development Work Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 4

Duration: Week 9

Sprint Objective

The objective of Sprint 4 was to develop the Recruiter Portal module, enabling recruiters to register their companies, post job opportunities, view candidate applications, and shortlist suitable candidates.

This sprint introduced recruiter-facing functionality and completed the core placement workflow between students, recruiters, and the placement cell.

Sprint Scope

User Stories Included

| Story ID | User Story | Story Points |
| --- | --- | --- |
| US-012 | Company Registration | 5 |
| US-013 | Recruiter Login | 3 |
| US-014 | Create Job Posting | 7 |
| US-015 | View Candidate Applications | 5 |
| US-016 | Candidate Search Filter | 3 |
| US-017 | Candidate Shortlisting | 2 |

Total Planned Story Points: 25

Technology Stack

Frontend

- HTML

- CSS

- Bootstrap

- JavaScript

Backend

- Python Flask

- REST APIs

Database

- MySQL

Development Activities

Frontend Development

Company Registration Page

Completed Activities:

- Designed recruiter registration interface.

- Added company information fields.

- Implemented form validation.

Assigned To: Ganesh Kumar

Status: Completed

Job Posting Interface

Completed Activities:

- Created job posting form.

- Added eligibility criteria input fields.

- Developed job management dashboard.

Assigned To: Ganesh Kumar

Status: Completed

Candidate Management Dashboard

Completed Activities:

- Displayed applicant information.

- Added candidate profile view.

- Integrated search and filter options.

Assigned To: Saravanan M

Status: Completed

Shortlisting Interface

Completed Activities:

- Added shortlist action buttons.

- Implemented application status updates.

Assigned To: Saravanan M

Status: Completed

Backend Development

Recruiter Registration API

Completed Activities:

- Developed company registration service.

- Created recruiter account management functionality.

Assigned To: Student C

Status: Completed

Job Posting API

Completed Activities:

- Developed job creation API.

- Added job update and retrieval functionality.

Assigned To: Vignesh S

Status: Completed

Candidate Application API

Completed Activities:

- Retrieved application data for recruiters.

- Linked candidate applications to job postings.

Assigned To: Naveen Kumar

Status: Completed

Candidate Shortlisting Logic

Completed Activities:

- Developed shortlist processing service.

- Updated application statuses.

- Enabled recruiter review workflow.

Assigned To: Naveen Kumar

Status: Completed

Database Enhancements

Companies Table

Created Fields:

- Company_ID

- Company_Name

- Industry

- Contact_Email

- Contact_Person

Recruiters Table

Created Fields:

- Recruiter_ID

- Company_ID

- Username

- Password

Application Status Updates

Added Status Values:

- Applied

- Under Review

- Shortlisted

- Rejected

Assigned To: Backend Team

Status: Completed

Quality Assurance Activities

Test Case Development

Completed Activities:

- Prepared recruiter workflow test cases.

- Developed shortlisting validation scenarios.

Assigned To: Hari Prasad

Status: Completed

Functional Testing

Features Tested:

- Company Registration

- Recruiter Login

- Job Posting

- Candidate Viewing

- Search Filter

- Shortlisting

Status: Completed

Defects Identified

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-09 | Job posting form validation issue | Medium | Closed |
| BUG-10 | Candidate filter returning duplicate results | Medium | Closed |
| BUG-11 | Shortlist status update delay | Low | Closed |

Change Requests Implemented

CR-02: Resume Download Option

Description

Placement officers requested the ability to download student resumes directly from application records.

Implementation

- Added resume download functionality.

- Integrated resume access within candidate applications.

Status: Implemented Successfully

CR-03: Candidate Search Filter

Description

Recruiters requested candidate filtering functionality.

Implementation

Filters Added:

- Department

- CGPA

- Graduation Year

Status: Implemented Successfully

CR-04: Company Profile Editing

Description

Recruiters requested the ability to update company information after registration.

Implementation

- Added edit company profile page.

- Enabled profile updates.

Status: Implemented Successfully

Project Management Activities

Completed By: Karthick Raja

Activities:

- Conducted Sprint 4 Planning Meeting.

- Updated Product Backlog.

- Evaluated Change Requests.

- Updated Risk Register.

- Monitored Sprint Performance.

- Conducted Daily Scrum Meetings.

- Prepared Weekly Status Reports.

Status: Completed

Risk Register Update

New Risk Added

RSK-09

Risk Description:

Recruiter Portal functionality may require additional testing due to increased workflow complexity.

Probability: Medium

Impact: Medium

Mitigation:

- Additional QA review sessions scheduled.

- Extended integration testing.

Status: Monitoring

Sprint Progress Summary

| Activity | Status |
| --- | --- |
| Company Registration | Completed |
| Recruiter Login | Completed |
| Job Posting Module | Completed |
| Candidate Management | Completed |
| Candidate Search Filter | Completed |
| Candidate Shortlisting | Completed |
| Testing | Completed |

Deliverables Produced

Software Deliverables

- Recruiter Registration

- Job Posting Module

- Candidate Management Dashboard

- Candidate Search Filter

- Candidate Shortlisting System

- Resume Download Feature

Project Management Deliverables

- Sprint 4 Planning Report

- Updated Risk Register

- Change Request Evaluations

- Weekly Status Reports

- Sprint Monitoring Documentation

Challenges Encountered

| Challenge | Resolution |
| --- | --- |
| Candidate filtering queries required optimization | Updated database query logic |
| Shortlisting workflow required multiple validation checks | Added additional testing scenarios |
| Resume download integration required permission controls | Implemented access restrictions |

Sprint Metrics

| Metric | Value |
| --- | --- |
| Planned Story Points | 25 |
| Completed Story Points | 25 |
| Sprint Completion Rate | 100% |
| Sprint Velocity | 25 |
| Defects Identified | 3 |
| Defects Closed | 3 |
| Open Critical Defects | 0 |

Key Achievements

Achievement 1

Successfully completed the Recruiter Portal module.

Achievement 2

Implemented three approved change requests without affecting sprint delivery timelines.

Achievement 3

Improved sprint velocity from 22 to 25 story points.

Achievement 4

Completed recruiter workflow integration across all system modules.

Sprint Outcome

Sprint 4 was completed successfully with all planned user stories delivered and tested. Recruiters can now register companies, create job postings, review applicants, filter candidates, and shortlist suitable students.

The project remains on schedule and is ready to proceed to Sprint 5, which will focus on Placement Officer dashboards, reporting capabilities, and analytics functionality.

Conclusion

Sprint 4 represented a significant milestone in the Campus Placement Portal project by completing the recruiter-facing functionality and establishing the end-to-end placement workflow. Improved sprint execution, proactive risk management, and successful change request implementation contributed to the team's highest velocity achieved so far, demonstrating increased Agile maturity and project stability.