Release & Sprint Roadmap

Project Name: Software Development Project Management Simulation: Campus Placement Portal
Project Duration: 12 Weeks
Methodology: Agile Scrum
Sprint Length: 2 Weeks
Total Sprints: 6

Project Release Strategy

The Campus Placement Portal will be developed using an Agile Scrum methodology with six two-week sprints. Features will be delivered incrementally, allowing continuous feedback, testing, and progress monitoring throughout the project lifecycle.

The final release will include all MVP functionality required for students, recruiters, and placement officers to manage placement activities efficiently.

Sprint Roadmap

Sprint 1 – Requirements & Authentication

Duration: Week 1 – Week 2

Objective

Establish project foundation and implement user authentication functionality.

Planned Deliverables

Project Management Deliverables

- Project Charter

- Stakeholder Register

- Scope Document

- Requirements Document

- Product Backlog

- Work Breakdown Structure

- Sprint Roadmap

Software Deliverables

- Student Registration

- Recruiter Registration

- User Login

- User Logout

- Role-Based Access Control

Product Backlog Items

- US-001

- US-002

- US-003

- US-004

Planned Velocity: 18 Story Points

Milestone: Authentication Module Completed

Sprint 2 – Student Portal

Duration: Week 3 – Week 4

Objective

Develop core student functionality.

Planned Deliverables

Software Deliverables

- Student Profile Management

- Resume Upload

- View Job Listings

Product Backlog Items

- US-005

- US-007

Planned Velocity: 20 Story Points

Milestone: Student Portal MVP Completed

Sprint 3 – Job Applications

Duration: Week 5 – Week 6

Objective

Enable students to search and apply for jobs.

Planned Deliverables

Software Deliverables

- Job Search & Filters

- Apply for Jobs

- View Applications

- Application Status Tracking

Product Backlog Items

- US-008

- US-009

- US-010

- US-011

Planned Velocity: 22 Story Points

Milestone: Application Management Workflow Completed

Sprint 4 – Recruiter Portal

Duration: Week 7 – Week 8

Objective

Develop recruiter-facing functionality.

Planned Deliverables

Software Deliverables

- Company Registration

- Company Profile Management

- Job Posting

- Job Editing

- Applicant Viewing

- Candidate Shortlisting

Product Backlog Items

- US-012

- US-013

- US-014

- US-015

- US-016

- US-017

Planned Velocity: 25 Story Points

Milestone: Recruiter Portal Completed

Sprint 5 – Placement Officer Dashboard

Duration: Week 9 – Week 10

Objective

Develop administrative and reporting capabilities.

Planned Deliverables

Software Deliverables

- Placement Dashboard

- Company Management

- Application Monitoring

- Placement Reports

Product Backlog Items

- US-018

- US-019

- US-020

- US-021

Planned Velocity: 24 Story Points

Milestone: Administrative Dashboard Completed

Sprint 6 – Analytics, Testing & Release

Duration: Week 11 – Week 12

Objective

Finalize analytics, testing, deployment, and project closure.

Planned Deliverables

Software Deliverables

- Company-Wise Application Analytics

- Placement Success Dashboard

- Hiring Funnel Dashboard

- Bug Fixes

- Final Release

Project Deliverables

- Testing Report

- Release Readiness Report

- Project Closure Report

- Final Presentation

Product Backlog Items

- US-022

- US-023

- US-024

Planned Velocity: 26 Story Points

Milestone: Final MVP Release

Release Milestones

| Milestone ID | Milestone | Target Week |
| --- | --- | --- |
| M1 | Project Planning Complete | Week 2 |
| M2 | Authentication Module Complete | Week 2 |
| M3 | Student Portal Complete | Week 4 |
| M4 | Application Workflow Complete | Week 6 |
| M5 | Recruiter Portal Complete | Week 8 |
| M6 | Dashboard Complete | Week 10 |
| M7 | Testing Complete | Week 12 |
| M8 | Final Release & Project Closure | Week 12 |

Planned Sprint Velocity

| Sprint | Planned Velocity |
| --- | --- |
| Sprint 1 | 18 |
| Sprint 2 | 20 |
| Sprint 3 | 22 |
| Sprint 4 | 25 |
| Sprint 5 | 24 |
| Sprint 6 | 26 |

Total Planned Story Points: 111

Project Timeline Summary

| Phase | Duration |
| --- | --- |
| Project Initiation & Planning | Week 1-2 |
| Student Portal Development | Week 3-4 |
| Application Workflow Development | Week 5-6 |
| Recruiter Portal Development | Week 7-8 |
| Dashboard Development | Week 9-10 |
| Testing, Release & Closure | Week 11-12 |

Success Criteria

- All Must-Have requirements completed.

- MVP delivered within 12 weeks.

- Schedule variance maintained within ±10%.

- Sprint velocity improves across project duration.

- Placement Portal released successfully with all planned core features.