Sprint 1 Task Assignment

Project Name:Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 1

Sprint Duration: Week 3 – Week 4

Sprint Goal: Deliver the Authentication Module and establish Agile project management processes.

Sprint Team

| Team Member | Role |
| --- | --- |
| Karthick Raja | Project Manager |
| Ganesh Kumar | Frontend Developer |
| Saravanan M | Frontend Developer |
| Vignesh S | Backend Developer |
| Naveen Kumar | Backend Developer |
| Hari Prasad | QA Tester |

Sprint 1 Deliverables

Software Deliverables

- Student Registration

- User Login

- User Logout

- Role-Based Access Control

Project Management Deliverables

- Jira Project Setup

- Sprint Backlog

- RACI Matrix

- Initial Risk Register

- Sprint Tracking Process

Task Assignment Matrix

| Task ID | Task Description | Assigned To | Estimated Effort |
| --- | --- | --- | --- |
| PM-01 | Configure Jira Scrum Board | Karthick Raja | 4 Hours |
| PM-02 | Conduct Sprint Planning Meeting | Karthick Raja | 2 Hours |
| PM-03 | Create Sprint Reports Template | Karthick Raja | 3 Hours |
| PM-04 | Monitor Sprint Progress | Karthick Raja | Ongoing |
| PM-05 | Prepare Weekly Status Update | Karthick Raja | 2 Hours |

Frontend Development Tasks

| Task ID | Task Description | Assigned To | Estimated Effort |
| --- | --- | --- | --- |
| FE-01 | Design Student Registration Page | Ganesh Kumar | 6 Hours |
| FE-02 | Implement Registration Form Validation | Ganesh Kumar | 4 Hours |
| FE-03 | Design Login Page | Saravanan M | 5 Hours |
| FE-04 | Implement Login Form Validation | Saravanan M | 4 Hours |
| FE-05 | Create Logout Interface | Saravanan M | 3 Hours |

Backend Development Tasks

| Task ID | Task Description | Assigned To | Estimated Effort |
| --- | --- | --- | --- |
| BE-01 | Create User Database Schema | Vignesh S | 5 Hours |
| BE-02 | Develop Registration API | Vignesh S | 8 Hours |
| BE-03 | Implement Role-Based Access Logic | Vignesh S | 6 Hours |
| BE-04 | Develop Login API | Naveen Kumar | 8 Hours |
| BE-05 | Implement Password Hashing | Vignesh S | 4 Hours |
| BE-06 | Implement Session Management | Naveen Kumar | 5 Hours |

Quality Assurance Tasks

| Task ID | Task Description | Assigned To | Estimated Effort |
| --- | --- | --- | --- |
| QA-01 | Prepare Authentication Test Cases | Hari Prasad | 4 Hours |
| QA-02 | Execute Registration Testing | Hari Prasad | 3 Hours |
| QA-03 | Execute Login Testing | Hari Prasad | 3 Hours |
| QA-04 | Execute Access Control Testing | Hari Prasad | 3 Hours |
| QA-05 | Log and Track Defects | Hari Prasad | Ongoing |

User Story Ownership

| User Story ID | User Story | Primary Owner |
| --- | --- | --- |
| US-001 | Student Registration | Ganesh Kumar & Vignesh S |
| US-002 | User Login | Saravanan M & Ganesh Kumar |
| US-003 | User Logout | Saravanan M & Naveen Kumar |
| US-004 | Role-Based Access Control | Hari Prasad |

Planned Workload Summary

| Team Member | Role | Major Responsibilities |
| --- | --- | --- |
| Karthick Raja | Project Manager | Planning, Tracking, Reporting |
| Ganesh Kumar | Frontend Developer | Registration UI |
| Saravanan M | Frontend Developer | Login & Logout UI |
| Vignesh S | Backend Developer | Database, Registration API, Access Control |
| Naveen Kumar | Backend Developer | Login API, Security, Session Handling |
| Hari Prasad | QA Tester | Testing and Defect Management |

Dependencies

| Dependency ID | Description |
| --- | --- |
| DEP-01 | Registration UI depends on Registration API completion |
| DEP-02 | Login UI depends on Login API completion |
| DEP-03 | Role-Based Access depends on database schema completion |
| DEP-04 | QA testing depends on frontend and backend integration |

Sprint Monitoring Plan

The Project Manager will:

- Conduct daily stand-up meetings.

- Track progress through Jira.

- Monitor story completion status.

- Review sprint risks weekly.

- Communicate project updates to stakeholders.

Expected Outcome

By the end of Sprint 1, the team should have a working authentication system that supports student registration, login, logout, and role-based access control. All assigned tasks should be completed, tested, and documented according to sprint acceptance criteria.