Sprint 2 Development Work Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 2

Duration: Week 5 – Week 6

Sprint Objective

The objective of Sprint 2 was to develop the Student Portal module and provide students with the ability to manage their profiles, upload resumes, and view available job opportunities.

This sprint builds upon the Authentication Module completed in Sprint 1 and introduces core functionality required for student participation in campus placements.

Sprint Scope

User Stories Included

| Story ID | User Story | Story Points |
| --- | --- | --- |
| US-005 | Student Profile Management | 5 |
| US-006 | Resume Upload | 7 |
| US-007 | View Job Listings | 8 |

Total Planned Story Points: 20

Technology Stack

Frontend

- HTML

- CSS

- Bootstrap

- JavaScript

Backend

- Python Flask

- REST APIs

Database

- MySQL

Project Management

- Jira

- Excel

- Google Workspace

Development Activities

Frontend Development

Student Dashboard

Completed Activities:

- Designed dashboard layout.

- Added navigation menu.

- Created profile information section.

Assigned To: Ganesh Kumar

Status: Completed

Profile Management Interface

Completed Activities:

- Developed profile edit page.

- Added forms for updating student details.

- Implemented validation checks.

Assigned To: Saravanan M

Status: Completed

Job Listings Page

Completed Activities:

- Developed job listings interface.

- Displayed available jobs in table format.

- Added job details view option.

Assigned To: Saravanan M

Status: Completed

Resume Upload Interface

Completed Activities:

- Created resume upload page.

- Added file selection and upload functionality.

- Implemented file format validation.

Assigned To: Saravanan M

Status: Completed

Backend Development

Student Profile API

Completed Activities:

- Created profile retrieval API.

- Developed profile update API.

- Integrated profile data with database.

Assigned To: Vignesh S

Status: Completed

Resume Upload Module

Completed Activities:

- Developed file upload API.

- Configured server-side file storage.

- Implemented file validation logic.

Assigned To: Vignesh S

Status: Completed

Job Listings API

Completed Activities:

- Created Jobs database table.

- Developed API to retrieve job listings.

- Integrated frontend with backend services.

Assigned To: Vignesh S

Status: Completed

Database Enhancements

Completed Activities:

- Students Table

Added Fields:

- Department

- CGPA

- Graduation Year

- Resume Path

Jobs Table

Created Fields:

- Job ID

- Company Name

- Job Title

- Eligibility Criteria

- Application Deadline

Assigned To: Naveen Kumar

Status: Completed

Quality Assurance Activities

Test Case Preparation

Completed Activities:

- Prepared Student Portal test scenarios.

- Developed validation test cases.

Assigned To: Hari Prasad

Status: Completed

Functional Testing

Tested Features:

- Profile Updates

- Resume Upload

- Job Listing Display

- Dashboard Navigation

Assigned To: Hari Prasad

Status: Completed

Defect Tracking

Issues Identified:

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-03 | Resume file validation error | Medium | Closed |
| BUG-04 | Profile update form reset issue | Low | Closed |
| BUG-05 | Job listings sorting issue | Low | Closed |

Project Management Activities

Activities:

- Conducted Sprint 2 Planning Meeting.

- Updated Product Backlog.

- Managed Jira Sprint Board.

- Conducted Daily Scrum Meetings.

- Updated Risk Register.

- Monitored Sprint Progress.

- Prepared Weekly Status Reports.

Status: Completed

Change Requests Evaluated

CR-01 – Job Search Filter

Description:

Allow students to filter jobs by department.

Impact Assessment:

- Additional Development Effort: 3 Story Points

- Minimal Schedule Impact

Decision: Approved

Status: Scheduled for Sprint 3

Sprint Progress Summary

| Activity | Status |
| --- | --- |
| Student Dashboard | Completed |
| Profile Management | Completed |
| Resume Upload | Completed |
| Job Listings | Completed |
| Testing | Completed |
| Sprint Documentation | Completed |

Deliverables Produced

Software Deliverables

- Student Dashboard

- Student Profile Management

- Resume Upload Feature

- Job Listings Page

Project Management Deliverables

- Sprint 2 Planning Report

- Sprint 2 Backlog

- Updated Risk Register

- Weekly Status Reports

- Sprint Monitoring Documentation

Challenges Encountered

| Challenge | Resolution |
| --- | --- |
| Resume file upload handling required additional validation | Added file type and size restrictions |
| Integration of job listing data required API adjustments | Conducted additional integration testing |
| Some user profile fields lacked validation rules | Validation logic enhanced and retested |

Sprint Outcome

Sprint 2 was completed successfully with all planned user stories delivered within the sprint timeline. Students can now manage their profiles, upload resumes, and view available job opportunities through the portal.

The project remains on schedule, and the team achieved improved sprint performance compared to Sprint 1 through better coordination, earlier testing involvement, and clearer requirement definitions.

Sprint Metrics

| Metric | Value |
| --- | --- |
| Planned Story Points | 20 |
| Completed Story Points | 20 |
| Sprint Completion Rate | 100% |
| Sprint Velocity | 20 |
| Defects Identified | 3 |
| Defects Closed | 3 |
| Open Critical Defects | 0 |

Conclusion

Sprint 2 successfully delivered the Student Portal module, expanding the functionality of the Campus Placement Portal beyond authentication. The completed features provide the foundation for Sprint 3, which will focus on job applications, application tracking, and search functionality.