Sprint 5 Development Work Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 5

Duration: Week 10

Sprint Objective

The objective of Sprint 5 was to develop the Placement Officer Dashboard and Reporting Module. This sprint focused on providing centralized visibility into placement activities, application statistics, recruiter participation, and hiring progress.

The sprint also included implementation of approved reporting enhancements requested through the project's change management process.

Sprint Scope

User Stories Included

| Story ID | User Story | Story Points |
| --- | --- | --- |
| US-018 | Placement Officer Dashboard | 8 |
| US-019 | Placement Statistics Dashboard | 6 |
| US-020 | Hiring Funnel Report | 5 |
| US-021 | Generate Placement Reports | 5 |

Total Planned Story Points: 24

Sprint Goal

Deliver a centralized dashboard enabling placement officers to:

- Monitor student applications

- Track recruiter participation

- View placement statistics

- Generate reports

- Export dashboard data

Technology Stack:

Frontend

- HTML

- CSS

- Bootstrap

- JavaScript

- Chart.js

Backend

- Python Flask

- REST APIs

Database

- MySQL

Reporting Tools

- SQL Queries

- Excel Export Module

Development Activities

Frontend Development

Placement Dashboard Interface

Completed Activities:

- Designed dashboard homepage.

- Added KPI summary cards.

- Developed dashboard navigation structure.

Dashboard Metrics:

- Total Students

- Total Applications

- Total Companies

- Total Placements

Assigned To: Ganesh Kumar

Status: Completed

Placement Statistics Page

Completed Activities:

- Created statistics dashboard.

- Added charts and summary tables.

- Displayed placement trends.

Assigned To: Ganesh Kumar

Status: Completed

Hiring Funnel Dashboard

Completed Activities:

- Visualized application workflow.

- Displayed funnel stages.

Stages Included:

- Applications Submitted

- Under Review

- Shortlisted

- Selected

Assigned To: Saravanan M

Status: Completed

Backend Development

Reporting APIs

Completed Activities:

- Developed placement statistics API.

- Created recruiter performance reports.

- Generated dashboard summary data.

Assigned To: Vignesh

Status: Completed

Analytics Query Development

Completed Activities:

- Developed SQL queries for placement metrics.

- Aggregated dashboard KPI data.

- Optimized reporting performance.

Assigned To: Naveen Kumar

Status: Completed

Excel Export Service

Completed Activities:

- Implemented report export functionality.

- Generated downloadable Excel reports.

- Created formatted report templates.

Assigned To: Naveen Kumar

Status: Completed

Database Enhancements

Reporting Views Created

vw_Application_Summary

Purpose: Application statistics reporting

vw_Placement_Statistics

Purpose: Placement KPI dashboard

vw_Hiring_Funnel

Purpose: Hiring pipeline visualization

Status: Completed

Quality Assurance Activities

Test Planning

Completed Activities:

- Prepared reporting module test cases.

- Defined dashboard validation scenarios.

Assigned To: Hari Prasad

Status: Completed

Functional Testing

Features Tested:

- Dashboard Metrics

- Placement Reports

- Hiring Funnel

- Excel Export

- Statistics Dashboard

Status: Completed

Defects Identified

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-12 | Dashboard totals mismatch | Medium | Closed |
| BUG-13 | Excel export formatting issue | Low | Closed |
| BUG-14 | Funnel chart display issue | Low | Closed |

Change Requests Implemented

CR-05: Dashboard Export to Excel

Description

Placement officers requested exportable dashboard reports.

Implementation

Features Added:

- Export Application Report

- Export Placement Statistics

- Export Hiring Funnel Report

Status: Completed

Change Requests Evaluated

CR-07: Department-Wise Placement Dashboard

Requested By

Placement Officer

Description

Display placement metrics by department.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Medium |
| Schedule | Medium |
| Effort | 4 Story Points |

Decision: Approved

Planned Sprint: Sprint 6

Project Management Activities

Completed By: Karthick Raja

Activities:

- Sprint Planning Meeting.

- Jira Board Monitoring.

- KPI Tracking.

- Risk Register Review.

- Stakeholder Progress Updates.

- Change Request Evaluation.

- Sprint Monitoring.

Status: Completed

Risk Register Update

New Risk Identified

RSK-10

Risk Description:

Dashboard reporting data may become inconsistent if underlying database records are incomplete.

Probability: Medium

Impact: Medium

Mitigation:

- Data validation checks added.

- Reporting queries reviewed by QA.

Status: Monitoring

Sprint Progress Summary

| Activity | Status |
| --- | --- |
| Dashboard Development | Completed |
| Placement Statistics | Completed |
| Hiring Funnel Report | Completed |
| Report Generation | Completed |
| Excel Export | Completed |
| Testing | Completed |

Deliverables Produced

Software Deliverables

- Placement Officer Dashboard

- Placement Statistics Dashboard

- Hiring Funnel Visualization

- Report Generation Module

- Excel Export Functionality

Project Management Deliverables

- Sprint 5 Planning Report

- Updated Risk Register

- Weekly Status Reports

- KPI Tracking Report

- Change Request Evaluation

Challenges Encountered

| Challenge | Resolution |
| --- | --- |
| Dashboard metrics required data aggregation from multiple tables | Developed reporting views and optimized SQL queries |
| Excel export formatting inconsistencies | Created standardized report templates |
| Dashboard charts displayed incomplete data during testing | Added validation checks and retested reports |

Sprint Metrics

| Metric | Value |
| --- | --- |
| Planned Story Points | 24 |
| Completed Story Points | 24 |
| Sprint Completion Rate | 100% |
| Sprint Velocity | 24 |
| Defects Identified | 3 |
| Defects Closed | 3 |
| Open Critical Defects | 0 |

Key Achievements

Achievement 1

Successfully delivered the Placement Officer Dashboard.

Achievement 2

Implemented CR-05 without affecting sprint timelines.

Achievement 3

Maintained 100% sprint completion rate.

Achievement 4

Delivered reporting and analytics functionality required for MVP completion.

MVP Completion Status

| Module | Status |
| --- | --- |
| Authentication | Completed |
| Student Portal | Completed |
| Job Applications | Completed |
| Recruiter Portal | Completed |
| Placement Dashboard | Completed |
| Reporting Module | Completed |

MVP Status: Completed

Sprint Outcome

Sprint 5 successfully completed the final major functional module of the Campus Placement Portal. Placement officers can now monitor placement activities, generate reports, view hiring metrics, and export dashboard data.

The MVP is now feature-complete and ready for final testing, defect resolution, deployment preparation, and project closure activities during Sprint 6.

Conclusion

Sprint 5 represented the completion of all planned MVP functionality for the Campus Placement Portal project. Through effective sprint planning, change management, risk monitoring, and Agile execution, the team successfully delivered reporting and analytics capabilities while maintaining project schedule commitments.

The project is now positioned to enter Sprint 6, focusing on system testing, deployment preparation, documentation finalization, and project closure.