Sprint 3 Development Work Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Duration: Week 7 – Week 8

Sprint: Sprint 3

Sprint Objective

The objective of Sprint 3 was to develop the Job Application Module, allowing students to search for jobs, submit applications, and track the status of their applications.

This sprint introduced the core placement workflow that connects students with available job opportunities and forms the foundation for recruiter interactions in future sprints.

Sprint Scope

User Stories Included

| Story ID | User Story | Story Points |
| --- | --- | --- |
| US-008 | Search Available Jobs | 5 |
| US-009 | Apply for a Job | 7 |
| US-010 | View Applied Jobs | 5 |
| US-011 | Track Application Status | 5 |

Total Planned Story Points: 22

Technology Stack

Frontend

- HTML

- CSS

- Bootstrap

- JavaScript

Backend

- Python Flask

- REST APIs

Database

- MySQL

Development Activities

Frontend Development

Job Search Page

Completed Activities:

- Designed job search interface.

- Displayed available job listings.

- Added search and filtering options.

Assigned To: Ganesh Kumar

Status: Completed

Job Application Interface

Completed Activities:

- Developed application submission form.

- Added confirmation messages.

- Implemented application status display.

Assigned To: Ganesh Kumar

Status: Completed

Applied Jobs Dashboard

Completed Activities:

- Created page to view applied jobs.

- Displayed application history.

- Added application tracking section.

Assigned To: Saravanan M

Status: Completed

Backend Development

Job Search API

Completed Activities:

- Developed API to retrieve job listings.

- Implemented filtering by department and eligibility criteria.

- Optimized query performance.

Assigned To: Vignesh S

Status: Completed

Application Submission API

Completed Activities:

- Created API for job applications.

- Stored application details in database.

- Prevented duplicate applications.

Assigned To: Naveen Kumar

Status: Completed

Application Tracking API

Completed Activities:

- Developed application status retrieval service.

- Integrated student dashboard with application records.

Assigned To: Naveen Kumar

Status: Completed

Database Enhancements

Applications Table

Created Fields:

- Application_ID

- Student_ID

- Job_ID

- Application_Date

- Application_Status

Assigned To: Vignesh S

Status: Completed

Quality Assurance Activities

Test Case Preparation

Completed Activities:

- Prepared application workflow test cases.

- Created validation scenarios.

Assigned To: Hari Prasad

Status: Completed

Functional Testing

Features Tested:

- Job Search

- Job Filter

- Job Application

- Application Tracking

Status: Completed

Defects Identified

| Bug ID | Description | Severity | Status |
| --- | --- | --- | --- |
| BUG-06 | Duplicate application submission issue | Medium | Closed |
| BUG-07 | Search filter returning incorrect records | Medium | Closed |
| BUG-08 | Application status display formatting issue | Low | Closed |

Change Requests Evaluated

CR-01: Job Search Filter

Description

Students requested the ability to filter jobs by department eligibility.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Low |
| Schedule | Low |
| Effort | 3 Story Points |

Decision: Approved

Implementation: Completed in Sprint 3

CR-02: Resume Download Option

Description

Placement officers requested the ability to download student resumes directly from application records.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Medium |
| Schedule | Low |
| Effort | 5 Story Points |

Decision: Approved

Implementation: Scheduled for Sprint 4

Project Management Activities

Completed By: Karthick Raja

Activities:

- Conducted Sprint 3 Planning Meeting.

- Updated Jira Sprint Board.

- Monitored Daily Scrum Activities.

- Evaluated Change Requests.

- Updated Risk Register.

- Tracked Sprint Metrics.

- Prepared Weekly Status Reports.

Status: Completed

Sprint Progress Summary

| Activity | Status |
| --- | --- |
| Job Search Feature | Completed |
| Job Application Feature | Completed |
| Applied Jobs Dashboard | Completed |
| Application Tracking | Completed |
| Testing Activities | Completed |
| Documentation Updates | Completed |

Deliverables Produced

Software Deliverables

- Job Search Functionality

- Job Filter Feature

- Job Application Module

- Applied Jobs Dashboard

- Application Tracking System

Project Management Deliverables

- Sprint 3 Planning Report

- Sprint 3 Backlog

- Updated Risk Register

- Change Request Evaluations

- Weekly Status Reports

Challenges Encountered

| Challenge | Resolution |
| --- | --- |
| Duplicate applications were possible during testing | Added validation to prevent duplicate submissions |
| Job filtering logic required additional refinement | Updated search queries and retested |
| Application status synchronization issues | Improved API response handling |

Sprint Metrics

| Metric | Value |
| --- | --- |
| Planned Story Points | 22 |
| Completed Story Points | 22 |
| Sprint Completion Rate | 100% |
| Sprint Velocity | 22 |
| Defects Identified | 3 |
| Defects Closed | 3 |
| Open Critical Defects | 0 |

Key Achievements

Achievement 1

Successfully delivered the complete student application workflow.

Achievement 2

Implemented the first approved change request (Job Search Filter).

Achievement 3

Maintained 100% story completion for the sprint.

Achievement 4

Improved sprint velocity from 20 to 22 story points.

Sprint Outcome

Sprint 3 was completed successfully and delivered the core application management functionality of the Campus Placement Portal. Students can now search for jobs, submit applications, and monitor application progress through the portal.

The project remains on schedule and is prepared to enter Sprint 4, which will focus on Recruiter Portal functionality, including company registration, job posting, candidate viewing, and shortlisting workflows.

Conclusion

The successful completion of Sprint 3 represents a major milestone for the project. With authentication, student management, and application workflows now implemented, the MVP has achieved most of its student-facing functionality. The team demonstrated improved productivity, effective change management, and consistent sprint execution, resulting in increased velocity and successful delivery of all planned sprint objectives.