Initial Risk Register

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Project Duration: 12 Weeks

Reference Sheet: Risk_Register_v1.xlsx

Created During: Sprint 1 Planning

Date: Week 3

Risk Rating Scale

Probability

| Rating | Description |
| --- | --- |
| Low | Unlikely to occur |
| Medium | May occur during project |
| High | Likely to occur during project |

Impact

| Rating | Description |
| --- | --- |
| Low | Minimal effect on project |
| Medium | Moderate effect on schedule or quality |
| High | Significant impact on schedule, scope, or delivery |

Risk Summary

| Category | Number of Risks |
| --- | --- |
| Scope | 2 |
| Schedule | 1 |
| Technical | 2 |
| Quality | 2 |
| Resource | 1 |

Total Risks Identified: 8

High-Priority Risks

The following risks require continuous monitoring:

| Risk ID | Risk |
| --- | --- |
| RSK-02 | Backend Development Delay |
| RSK-03 | Frontend-Backend Integration Issues |
| RSK-05 | Scope Creep |
| RSK-08 | Late Defect Discovery |

Risk Monitoring Approach

The Project Manager will:

- Review risks during weekly status meetings.

- Update risk status at the end of each sprint.

- Add newly identified risks to the register.

- Escalate high-impact risks during sprint reviews.

- Track mitigation actions until risk closure.

Risk Review Schedule

| Activity | Frequency |
| --- | --- |
| Risk Identification | Weekly |
| Risk Review Meeting | Every Friday |
| Risk Register Update | End of Each Sprint |
| Risk Status Reporting | Weekly Status Report |