Risk Register Update (Version 2)

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Project Phase: Sprint 4 Completion

Reporting Period: Week 9

New Risk Added During Sprint 4

RSK-09: Recruiter Portal Workflow Complexity

Description

The Recruiter Portal introduced multiple interconnected workflows including company registration, job posting, candidate filtering, resume downloads, and candidate shortlisting.

Potential Impact

- Increased testing effort

- Additional defect discovery

- Sprint delivery delays

Probability: Medium

Impact: Medium

Mitigation Actions:

- Additional integration testing sessions conducted.

- QA team involved earlier in feature validation.

- Mid-sprint progress reviews scheduled.

Current Status: Monitoring

Risk Status Summary

| Status | Count |
| --- | --- |
| Monitoring | 6 |
| Mitigated | 2 |
| Closed | 1 |

Total Active Risks: 6

Total Risks Identified: 9

High-Priority Risks

The following risks require continued monitoring during Sprint 5:

| Risk ID | Description |
| --- | --- |
| RSK-02 | Backend Development Delays |
| RSK-05 | Scope Creep |
| RSK-08 | Late Defect Discovery |

Risk Trend Analysis

| Sprint | Total Risks | New Risks Added |
| --- | --- | --- |
| Sprint 1 | 8 | 8 |
| Sprint 2 | 8 | 0 |
| Sprint 3 | 8 | 0 |
| Sprint 4 | 9 | 1 |

Observation

The overall risk profile remains stable. Most initial risks are under control through established Agile processes and regular sprint monitoring.

Only one additional risk was identified during Sprint 4 due to increased system complexity.

Mitigation Activities Completed

Completed During Sprint 4

Integration Testing Improvements

- Conducted earlier frontend-backend integration reviews.

- Reduced integration-related defects.

Result: RSK-03 moved to Mitigated status.

QA Involvement

- QA participated throughout development.

- Test cases prepared before feature completion.

Result: RSK-04 moved to Mitigated status.

Database Optimization Review

- Database schema reviewed.

- Query performance validated.

Result: RSK-07 moved to Closed status.

Risk Monitoring Plan for Sprint 5

Focus Areas

Dashboard Development Complexity

Monitor:

- Reporting module development

- Analytics feature implementation

Change Request Impact

Monitor:

- CR-05 Dashboard Export to Excel

- Additional stakeholder enhancement requests

Testing Readiness

Monitor:

- Defect trends

- Integration stability

- User acceptance readiness

Project Manager Assessment

The project risk profile remains manageable and no critical risks currently threaten project delivery.

The implementation of formal change control, continuous testing, and weekly sprint monitoring has reduced overall project uncertainty. Existing risks are actively tracked and mitigation plans remain effective.

The project continues to progress according to the planned schedule and remains on track for successful completion.