Daily Scrum Log

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 1

Sprint Duration: Week 3 – Week 4

Scrum Master / Project Manager: Karthick Raja

Key Discussion Points

Week 3

- Sprint backlog reviewed and approved.

- Registration and login features prioritized.

- Database schema finalized.

- Integration planning discussed.

Week 4

- Role-based access requirements clarified.

- QA testing started earlier to reduce defect risk.

- Sprint review preparation initiated.

- Authentication module validated against acceptance criteria.

Blocker Summary

| Blocker ID | Description | Resolution |
| --- | --- | --- |
| BLK-01 | Database connection issue during API integration | Database configuration corrected and retested |
| BLK-02 | Unclear access permissions for user roles | Requirement reviewed and updated during team discussion |

Scrum Metrics Summary

| Metric | Value |
| --- | --- |
| Working Days Logged | 10 |
| Major Blockers | 2 |
| Blockers Resolved | 2 |
| User Stories Completed | 4 |
| Sprint Completion Status | On Track |

Project Manager Notes

- Team collaboration remained consistent throughout the sprint.

- Daily stand-up meetings helped identify issues early.

- QA involvement during development reduced rework effort.

- Sprint goals remained achievable within the planned timeline.

- The authentication module progressed according to schedule with no critical delays.