Change Request Documentation

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Project Methodology: Agile Scrum

Review Period: Sprint 3 – Sprint 5

CR-01: Job Search Filter

Request Details

Request ID: CR-01

Request Date: Week 7

Requested By: Student Users

Description

Students requested the ability to filter available job opportunities based on department eligibility and job category.

Business Justification

As the number of job postings increases, students require an easier method to locate relevant opportunities.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Low |
| Schedule | Low |
| Cost | None |
| Risk | Low |
| Effort | 3 Story Points |

Benefits

- Improved user experience.

- Faster job discovery.

- Reduced manual searching.

Decision: Approved

Reason:  The feature supports existing MVP functionality and requires minimal development effort.

Implementation Sprint: Sprint 3

CR-02: Resume Download Option

Request Details

Request ID: CR-02

Request Date: Week 8

Requested By: Placement Officer

Description

Allow placement officers to download resumes directly from student applications.

Business Justification

Placement officers need quick access to student resumes when reviewing applications.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Medium |
| Schedule | Low |
| Cost | None |
| Risk | Low |
| Effort | 5 Story Points |

Benefits

- Improved candidate review process.

- Reduced administrative effort.

Decision: Approved

Reason: Provides operational value while remaining within project scope.

Implementation Sprint: Sprint 4

CR-03: Candidate Search Filter

Request Details

Request ID: CR-03

Request Date: Week 9

Requested By: Recruiter

Description

Allow recruiters to search candidates using department, CGPA, and graduation year.

Business Justification

Recruiters need a quicker way to identify suitable candidates.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Medium |
| Schedule | Medium |
| Risk | Low |
| Effort | 4 Story Points |

Benefits

- Improved recruiter productivity.

- Better candidate discovery.

Decision: Approved

Reason: Supports recruiter workflows and aligns with project objectives.

Implementation Sprint: Sprint 4

CR-04: Company Profile Editing

Request Details

Request ID: CR-04

Request Date: Week 9

Requested By: Recruiter

Description

Allow recruiters to update company profile information after registration.

Business Justification

Company information may change after account creation.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Low |
| Schedule | Low |
| Risk | Low |
| Effort | 2 Story Points |

Benefits

- Improved data accuracy.

- Better recruiter experience.

Decision: Approved

Reason: Small enhancement with minimal implementation effort.

Implementation Sprint: Sprint 4

CR-05: Dashboard Export to Excel

Request Details

Request ID: CR-05

Request Date: Week 10

Requested By: Placement Officer

Description

Allow dashboard reports to be exported into Excel format.

Business Justification

Placement officers frequently prepare reports for management and accreditation purposes.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | Medium |
| Schedule | Medium |
| Risk | Medium |
| Effort | 5 Story Points |

Benefits

- Improved reporting capability.

- Easier data sharing.

Decision: Approved

Reason: Provides direct business value and supports reporting objectives.

Implementation Sprint: Sprint 5

CR-06: Additional KPI Analytics Widget

Request Details

Request ID: CR-06

Request Date: Week 10

Requested By: Faculty Mentor

Description

Add advanced KPI widgets including department-wise hiring trends and historical placement forecasting.

Business Justification

Provides additional analytical insights.

Impact Assessment

| Area | Impact |
| --- | --- |
| Scope | High |
| Schedule | High |
| Risk | High |
| Effort | 8 Story Points |

Impact Analysis

Potential consequences:

- Sprint 5 schedule delay.

- Increased testing effort.

- Risk to MVP delivery timeline.

Decision: Rejected

Reason: The feature exceeds MVP scope and would negatively impact project schedule. It will be considered for a future release.

Implementation Sprint: Not Approved

Change Management Summary

| Metric | Value |
| --- | --- |
| Change Requests Submitted | 6 |
| Approved | 5 |
| Rejected | 1 |
| Approval Rate | 83.3% |
| Scope Creep Incidents | 0 |

Project Manager Remarks

All change requests were evaluated using impact assessment criteria covering scope, schedule, effort, and project risk. Approved requests were incorporated into future sprint planning without affecting overall project delivery timelines.

The change management process helped maintain project scope integrity while accommodating valuable stakeholder feedback throughout development.