Change Request Log Impact Analysis

Low Impact Changes

- CR-01 Job Search Filter

- CR-04 Company Profile Editing

Characteristics:

- Minimal development effort.

- No significant schedule impact.

Medium Impact Changes

- CR-02 Resume Download

- CR-03 Candidate Search Filter

- CR-05 Dashboard Export

- CR-07 Department Dashboard

- CR-08 PDF Export

Characteristics:

- Moderate effort.

- Manageable implementation within sprint capacity.

High Impact Changes

- CR-06 Advanced Analytics

- CR-09 Email Notifications

- CR-10 Interview Scheduling

Characteristics:

- Significant effort required.

- Increased schedule and testing risks.

- Potential scope expansion.

Project Manager Review

Key Observations

- Most requests focused on reporting and user experience improvements.

- Approved requests were incorporated without affecting planned delivery dates.

- Formal impact assessments helped prevent scope creep.

- High-impact requests were controlled through structured governance.

Lessons Learned

- Early stakeholder demonstrations generated valuable feedback.

- Formal change control improved decision-making.

- Not all requested features should be included in an MVP release.

Final Summary

The Campus Placement Portal project received 10 formal change requests throughout development. Each request was evaluated using impact assessment criteria including scope, schedule, risk, and development effort.

Approved requests were incorporated into sprint planning without affecting project delivery timelines, while high-risk requests were either rejected or deferred to future releases.

The change management process successfully maintained project scope integrity and supported on-time MVP delivery.