Sprint 2 PM Deliverables Report

Project Name: Software Development Project Management Simulation: Campus Placement Portal

Sprint: Sprint 2

Duration: Week 5 – Week 6

Objective

The objective of Sprint 2 Project Management activities was to support the successful delivery of the Student Portal module through effective planning, tracking, stakeholder communication, risk management, and sprint monitoring.

PM Deliverables Completed

1. Sprint 2 Planning Report

Purpose

To define Sprint 2 goals, scope, deliverables, team assignments, and success criteria.

Activities Completed

- Conducted Sprint Planning Meeting.

- Reviewed Sprint 1 outcomes.

- Selected Sprint 2 user stories.

- Assigned development and testing responsibilities.

- Established sprint objectives.

Output: Sprint_2_Planning_Report.docx

Status: Completed

2. Sprint 2 Backlog Management

Purpose

To organize and prioritize sprint work items.

Activities Completed

- Moved selected stories from Product Backlog to Sprint Backlog.

- Assigned story points.

- Prioritized features based on MVP requirements.

- Updated Jira board.

Sprint 2 Stories

| Story ID | Description | Story Points |
| --- | --- | --- |
| US-005 | Student Profile Management | 5 |
| US-006 | Resume Upload | 7 |
| US-007 | View Job Listings | 8 |

Total Planned Story Points: 20

Status: Completed

3. Daily Scrum Coordination

Purpose

To monitor daily progress and identify blockers.

Activities Completed

- Conducted daily stand-up meetings.

- Tracked completed tasks.

- Identified and resolved blockers.

- Updated sprint progress.

Outcome: Improved communication between frontend and backend teams.

Status: Completed

4. Jira Sprint Tracking

Purpose

To monitor sprint execution and team progress.

Activities Completed

- Updated issue status.

- Tracked story completion.

- Monitored sprint velocity.

- Managed sprint board workflow.

Workflow Used

Backlog → To Do → In Progress → Testing → Done

Status: Completed

5. Risk Register Update

Purpose

To proactively manage project risks.

Risks Reviewed

| Risk ID | Description | Status |
| --- | --- | --- |
| RSK-01 | Requirement Changes | Monitoring |
| RSK-02 | Backend Development Delays | Monitoring |
| RSK-05 | Scope Creep | Monitoring |

New Risk Added

| Risk ID | Description |
| --- | --- |
| RSK-06 | File Upload Errors Affecting Resume Submission |

Mitigation

- Additional testing performed on file upload functionality.

- Validation rules implemented.

Status: Completed

6. Change Request Evaluation

Purpose

To assess feature requests and maintain project scope control.

Change Request Reviewed

CR-01: Job Search Filter

Description:

Allow students to filter jobs based on department eligibility.

Impact Assessment:

| Area | Impact |
| --- | --- |
| Scope | Low |
| Schedule | Low |
| Effort | 3 Story Points |

Decision: Approved

Implementation Planned: Sprint 3

Status: Approved

7. Weekly Status Reporting

Purpose

To communicate project progress to stakeholders.

Activities Completed

- Prepared Week 5 Status Report.

- Prepared Week 6 Status Report.

- Reported sprint progress.

- Reported risks and issues.

- Reported planned next steps.

Status: Completed

8. Sprint Performance Monitoring

Purpose

To evaluate sprint effectiveness.

Metrics Tracked

| KPI | Sprint 1 | Sprint 2 |
| --- | --- | --- |
| Velocity | 18 | 20 |
| Story Completion Rate | 100% | 100% |
| Open Critical Defects | 0 | 0 |
| Sprint Delivery | On Time | On Time |

Observation

Sprint velocity increased due to:

- Better understanding of requirements.

- Improved task estimation.

- Earlier QA involvement.

- Reduced setup activities.

Status: Completed

9. Stakeholder Communication

Stakeholders Engaged

- Faculty Mentor (Simulated)

- Development Team

- QA Tester

Communication Activities

- Weekly project updates.

- Sprint progress reviews.

- Issue escalation discussions.

- Sprint completion summary.

Status: Completed

PM Achievements During Sprint 2

- Successfully managed delivery of all Sprint 2 user stories.

- Maintained project schedule without delays.

- Improved team velocity from 18 to 20 story points.

- Evaluated and approved first formal change request.

- Updated project risk register and mitigation plans.

- Ensured stakeholder visibility through regular status reporting.

Deliverables Produced

Project Management Documents

- Sprint 2 Planning Report

- Sprint 2 Backlog

- Daily Scrum Log

- Week 5 Status Report

- Week 6 Status Report

- Updated Risk Register

- Change Request Evaluation

- Sprint Performance Metrics

Conclusion

Sprint 2 project management activities were completed successfully and supported the delivery of the Student Portal module within the planned timeline. Agile practices established during Sprint 1 were followed consistently, resulting in improved team coordination, increased sprint velocity, and effective monitoring of project risks and change requests.

The project remains on schedule and is prepared to enter Sprint 3, focusing on job applications, application tracking, and search functionality.